QuickBite AI + Loyalty

Developer & AI Agent Working Guide

COMPLETE BUILD PLAYBOOK

AI Agents · IDE Setup · Branch Workflow · Hour-by-Hour Timeline · Progress Reports · Latest Files

| Sections 1–2 AI Agents + IDE Stack ✓ 13 AI agents with roles ✓ Which agent for which task ✓ IDE recommendations ✓ Extensions & plugins | Sections 3–5 Workflow + Timeline + Reports ✓ Feature branch isolation ✓ Individual test without affecting main ✓ Hour-by-hour 12-week timeline ✓ Progress report templates |
| --- | --- |

Section 1.  AI Agents for QuickBite Development

The complete list of AI agents you can use when building QuickBite AI + Loyalty — what each one does, when to reach for it, and how to use it with this project.

💡   Rule: Every AI agent session should start with: 'I am building QuickBite AI + Loyalty. Read the Technical Architecture Document first. All code must follow the folder structure in Doc 2.' Paste the relevant doc section.

| # | Agent / Tool | Type | Best For in QuickBite | How to Use It |
| --- | --- | --- | --- | --- |
| 1 | Claude (Anthropic) | Architecture + Code | System design, security review, code review, documentation, complex refactors | Share full Doc 2 + Doc 3 at session start. Ask it to write FastAPI routes, SQLAlchemy models, Pydantic schemas. Best for reasoning about RLS policies and OTP security. |
| 2 | GitHub Copilot | IDE autocomplete | Inline code completion inside VS Code or Cursor. Completes SQLAlchemy queries, Celery tasks, Tailwind classes | Install in VS Code. Works best when you have the correct file open (e.g. models/customer.py) so it has context. |
| 3 | Cursor | AI IDE | Full codebase-aware coding. Writes entire feature files, refactors across files, explains unknown code | Use as your primary IDE. Cmd+K to edit selection, Cmd+L to chat. Add Doc 2 and Doc 3 as context files via @ mention. |
| 4 | Windsurf (Codeium) | AI IDE | Alternative to Cursor. Free tier available. Same codebase-aware generation | Good for solo developers who want a free Cursor alternative. Cascade agent writes multi-file changes. |
| 5 | Devin (Cognition) | Autonomous agent | Runs multi-step tasks end-to-end: 'Implement LOYALTY-03 geofence validation, write tests, fix any errors' | Give it a single ticket (e.g. LOYALTY-03 from Doc 5). Paste the acceptance criteria. It can run tests and iterate. |
| 6 | Aider (CLI agent) | CLI coding agent | Terminal-based agent. Edits multiple files at once. Works with git. Good for focused feature implementation | Run: aider --model claude-3-5-sonnet. Then: /add app/services/customer_otp_service.py and describe the change. |
| 7 | OpenAI o3 / ChatGPT | Complex reasoning | Algorithmic problems, PostGIS geofence query optimisation, JWT security edge cases | Use when you need step-by-step reasoning. Good for: 'Explain exactly how RLS policies interact with the async SQLAlchemy session lifecycle.' |
| 8 | Stitch.ai | Frontend generation | Generate all Jinja2 + Tailwind HTML screens from text prompts. Primary frontend tool | See Doc 4 for screen-by-screen prompt guide. Import QuickBite design system (colours, fonts) as workspace defaults. |
| 9 | v0.dev (Vercel) | React UI generation | Generate complex UI components if you want React alternatives to Jinja2 templates | Useful for dashboard components. Export as HTML + Tailwind if staying with Jinja2. |
| 10 | bolt.new | Full-stack generation | Bootstrap entire feature stacks from a prompt. Good for prototyping new screens quickly | Give it: 'A FastAPI + Jinja2 OTP login page with 6 individual input boxes, teal colour scheme.' |
| 11 | Tabnine | IDE autocomplete | Privacy-focused alternative to Copilot. Can run models locally. Good for security-conscious teams | Install in VS Code or PyCharm. Learns your codebase patterns over time. |
| 12 | Codeium | IDE autocomplete | Free alternative to GitHub Copilot. Works in VS Code, JetBrains, Vim | Good fallback if Copilot budget is limited. Similar quality for Python/Tailwind completions. |
| 13 | Perplexity AI | Research | Research latest library versions, compare packages, find recent security vulnerabilities | Use for: 'What is the latest stable version of Anime.js?', 'Are there known CVEs in PyOTP 2.9?' |

Which AI Agent for Which Task

| Task in QuickBite | Best Agent(s) |
| --- | --- |
| Write FastAPI route + Pydantic schema | Cursor (whole file) · Claude (review) · Copilot (autocomplete) |
| Implement OTP cryptographic logic | Claude first — security reasoning is critical here. Then Cursor to write the code. |
| Write SQLAlchemy async model with PostGIS | Cursor (has best SQLAlchemy 2.x training) · Copilot (column types) |
| PostgreSQL RLS policy SQL | Claude — explains the security implications. Aider — applies the SQL in migration files. |
| Generate OTP login / loyalty card screen | Stitch.ai (primary). v0.dev for complex interactive components. |
| Write Celery background task | Cursor · Copilot — they have strong Celery pattern knowledge |
| Implement Anime.js animation timeline | Cursor · Claude — both understand Anime.js timelines well |
| Add Animate.css class to a screen | Stitch.ai (add to prompt) or Copilot inline in HTML file |
| Debug a PostgreSQL query / RLS issue | Claude — paste the SQL + schema. Best at reasoning about database behaviour. |
| Write pytest integration test | Cursor · Aider — can write test file referencing existing code |
| Security audit of auth code | Claude · Security Dev (human) — never rely on AI alone for security sign-off |
| Implement Stripe webhook handler | Claude (logic) + Cursor (code) · GitHub Copilot (boilerplate) |
| Research: is library X still maintained? | Perplexity AI — real-time web search for package health |
| Full ticket implementation end-to-end | Devin · Aider — autonomous multi-step. Use for simpler tickets (INFRA-01/02/03). |

Section 2.  Software & Coding IDE Stack

Every tool the team needs — IDE, database GUI, API testing, Git, local dev environment. All free or affordable.

→  Primary IDEs — Choose One

| IDE | Best For | Price | QuickBite-Specific Setup |
| --- | --- | --- | --- |
| Cursor | Primary recommendation — AI-native. Full codebase awareness. Cmd+K to edit, Cmd+L to chat. | Free tier / $20/mo | Open quickbite/ folder. Add Doc 2 as .cursorrules file. Use @ to add doc sections as context. |
| VS Code | Best plugin ecosystem. Required if using Copilot. Familiar to most developers. | Free | Install extensions below. Open folder with devcontainer.json for consistent environment. |
| Windsurf | Free Cursor alternative. Cascade agent for multi-file changes. Good for solo devs. | Free tier | Same setup as Cursor. Cascade: 'Implement OTP request endpoint per the schema in customer_auth.py' |
| PyCharm Professional | Best for Python debugging. Database browser built-in. PostGIS query console. | $249/yr (free for students) | Configure Django-style app. Use integrated database tool for PostgreSQL + PostGIS queries. |
| Zed | Very fast Rust-based editor. AI assistance. Good for large codebases. | Free | Lightweight option for devs who find VS Code slow. Less mature plugin ecosystem. |

→  Required VS Code Extensions

| Extension | Category | Why |
| --- | --- | --- |
| Python (ms-python.python) | Language | Syntax highlighting, import resolution, debugger for FastAPI |
| Pylance | Type checking | Real-time type checking for SQLAlchemy models and Pydantic schemas |
| Ruff | Linting | Fast Python linter + formatter. Auto-fix on save. Replaces flake8 + black. |
| Docker (ms-azuretools.vscode-docker) | DevOps | Manage containers, view logs, exec into containers from VS Code |
| GitHub Copilot | AI | Inline autocomplete for Python, Jinja2, Tailwind, SQL |
| GitLens | Git | Inline git blame, PR review, branch visualisation |
| Thunder Client / REST Client | API testing | Test FastAPI endpoints directly from VS Code without switching to Postman |
| Tailwind CSS IntelliSense | Frontend | Autocomplete Tailwind classes in Jinja2 HTML templates |
| Jinja (wholroyd.jinja) | Frontend | Syntax highlighting for .html Jinja2 templates |
| PostgreSQL (ckolkman.vscode-postgres) | Database | Query PostgreSQL directly from VS Code. Good for checking RLS behaviour. |
| Todo Tree | Productivity | Highlights TODO / FIXME / SECURITY comments across all files |
| Error Lens | Debugging | Inline error display — see Python errors without hovering |

→  Supporting Tools

| Tool | Category | Purpose in QuickBite |
| --- | --- | --- |
| TablePlus | DB GUI | Browse PostgreSQL tables, test RLS queries, view encrypted columns, manage PostGIS data. MacOS/Windows. |
| DBeaver (free) | DB GUI | Free TablePlus alternative. Supports PostGIS geometry viewer. Cross-platform. |
| Bruno | API testing | Open-source Postman alternative. Store test requests in the git repo (tests/ folder). |
| Postman | API testing | More familiar alternative to Bruno. Test all FastAPI endpoints, manage auth headers. |
| Docker Desktop | Containers | Run the full QuickBite local stack (FastAPI + PG + Redis + Celery) with one click. |
| GitHub Desktop | Git GUI | Visual branch management, PR creation, conflict resolution. Good for non-CLI developers. |
| Sourcetree | Git GUI | Free alternative to GitHub Desktop. Visualise feature branches. |
| Linear / Jira | Project mgmt | Track tickets (INFRA-01, AUTH-02, etc.) from Doc 5. Kanban board per sprint. |
| Slack | Communication | Integrate GitHub PR notifications, CI status, and Sentry error alerts into channels. |
| Notion | Documentation | Paste Markdown files from this project. Team wiki for decisions and onboarding. |
| Loom | Progress reports | Record 3-minute screen share videos for async progress updates. No meeting required. |
| Excalidraw | Architecture | Draw system diagrams for planning sessions. Free whiteboard. |
| mkcert | Local HTTPS | Generate trusted SSL certs for localhost. Required for testing OAuth flows locally. |
| ngrok | Webhooks | Expose local FastAPI to the internet for Stripe + Twilio webhook testing. |

Section 3.  Individual Development — Feature Branches

Every developer works on their own isolated feature branch. They can build, test, and iterate their assigned ticket without touching main or affecting any other developer's work.

🔒   Rule: NEVER commit directly to main. Every change goes through: feature branch → local tests → PR → CI → code review → merge. main is always deployable.

→  3.1  Git Branch Strategy

| Branch | Purpose + Rules |
| --- | --- |
| main | Production-ready code only. Protected branch. Direct pushes blocked. Deployed automatically to production only after Security Dev sign-off. |
| develop | Integration branch. All feature branches merge here first. Deployed to staging automatically. CI must pass. |
| feature/{ticket-id} | One branch per ticket. Examples: feature/auth-01-registration, feature/new-otp-01-request, feature/loyalty-03-geofence. Developer works here in complete isolation. |
| fix/{ticket-id} | Bug fix branches. Same isolation as feature branches. Example: fix/otp-rate-limit-counter-bug. |
| security/{sec-id} | Security Developer's branches. Examples: security/sec-05-otp-crypto-audit, security/sec-23-rls-verification. |
| release/v1.0 | Release preparation. Branched from develop. Only bug fixes. No new features. Merged to main + develop after sign-off. |

→  3.2  Individual Developer Daily Flow

| Time | Action | Detail |
| --- | --- | --- |
| 08:30 | Pull latest develop | git checkout develop && git pull origin develop — start fresh every morning. |
| 08:35 | Create / checkout feature branch | git checkout -b feature/auth-01-registration (first day) or git checkout feature/auth-01-registration (existing branch). |
| 08:40 | Start local Docker stack | docker-compose up -d — starts PostgreSQL + Redis + Celery in background. FastAPI with hot-reload for development. |
| 08:45 | Develop the feature | Write code, run tests, iterate. AI agents help here (Cursor, Copilot, Claude). |
| All day | Run your tests only | pytest tests/unit/test_customer_otp.py -v — run ONLY the tests for your feature. Fast, isolated. |
| 17:30 | Commit work-in-progress | git add -p && git commit -m 'feat(auth): OTP request endpoint — phone lookup + Redis store'. Push to remote branch. |
| 17:45 | Open Draft PR | Open a Draft PR against develop. Not ready for review yet but keeps work backed up and visible. |
| On completion | Run full test suite | pytest --cov=app — must pass 100% before marking PR as Ready for Review. |
| On completion | Open PR for review | Mark Draft PR as Ready. Add ticket ID in description. Link acceptance criteria from Doc 5. Request review from 1 other dev + Security Dev (if auth-related). |
| After approval | Merge and delete branch | PM merges via GitHub. Delete the feature branch. Start next ticket. |

→  3.3  Local Isolated Test Environment

Each developer runs their own complete local stack. No shared dev server. No shared database. Complete isolation.

- Each developer has their own .env.local file (gitignored). Contains local DB URL, local Redis URL, test API keys.

- docker-compose.yml starts: PostgreSQL on port 5432, Redis on port 6379, FastAPI with uvicorn --reload on port 8000, Celery worker.

- Database is seeded fresh from scripts/seed_roles.py and scripts/seed_plans.py when needed. Takes < 30 seconds.

- Running pytest spins up a test database (separate DB name: quickbite_test). Torn down after each test run. Never touches dev DB.

- Each test file uses @pytest.fixture with transaction rollback — tests are completely isolated. One test cannot affect another.

- External services (Twilio, SendGrid, Stripe, OpenAI) are MOCKED in tests. Real calls never made in unit/integration tests.

- For webhook testing: ngrok exposes local port 8000. Stripe and Twilio can send webhooks to ngrok URL.

- For OAuth testing: mkcert local SSL + Google OAuth callback configured to https://localhost:8000/oauth/google/callback.

Test Structure — What Each Developer Owns

| Developer | Test Files They Write | What Gets Mocked |
| --- | --- | --- |
| Backend Dev 1 | tests/unit/test_auth.py, test_customer_otp.py, test_ai_engine.py, test_gmb_service.py, test_billing.py | Twilio (SMS), SendGrid, OpenAI, Gemini, Stripe, external HTTP calls |
| Backend Dev 2 | tests/unit/test_geofence.py, test_loyalty.py, test_rls.py, test_usage_tracking.py, test_celery_tasks.py | PostGIS calls use real local DB. Redis uses real local Redis (fast, in-memory). |
| Frontend Dev | No unit tests (HTML). Stitch.ai screens reviewed manually. Playwright E2E tests for key flows. | Uses real local FastAPI server. No mocking needed — tests actual rendered HTML. |
| Security Dev | tests/security/test_otp_brute_force.py, test_jwt_attacks.py, test_rls_isolation.py, test_enumeration.py | Uses real local stack — security tests must test real behaviour, not mocks. |
| QA Engineer | tests/integration/test_full_otp_flow.py, test_loyalty_flow.py, test_review_flow.py | Mocks external APIs. Tests full HTTP request-to-response cycle via TestClient. |

Useful Git Commands — Daily Reference

git checkout -b feature/new-otp-01-request          — create your feature branch

git status                                           — see what you've changed

git add -p                                           — stage changes interactively (review before committing)

git commit -m 'feat(otp): add phone OTP request endpoint with rate limiting'

git push origin feature/new-otp-01-request          — push to remote (backs up your work)

git fetch origin && git rebase origin/develop        — sync latest develop into your branch (resolve conflicts locally)

git stash                                            — save uncommitted work before pulling/rebasing

git log --oneline -10                                — see your last 10 commits

pytest tests/unit/test_customer_otp.py -v --tb=short — run your specific test file

pytest --cov=app --cov-report=html                  — full coverage report before PR

ruff check app/                                      — lint check (must pass before PR)

docker-compose down -v                               — tear down local stack + volumes (fresh start)

Section 4.  Detailed Task Breakdown — Hour Estimates

Every ticket broken down to hour estimates. Team of 7 working in parallel. Use these estimates for sprint planning and progress tracking.

ℹ   Hours are for an experienced developer. Add 50% for AI-assisted junior developers. Deduct 30% if Cursor + Claude are used throughout.

→  Weeks 1–2: Foundation

| Ticket | Feature | Sub-tasks | Est (hrs) | Owner | AI Help |
| --- | --- | --- | --- | --- | --- |
| INFRA-01 | Project Skeleton | Create folder structure, requirements, config.py, health endpoint, ruff setup | 4 | All | Cursor |
| INFRA-02 | PostgreSQL + PostGIS | SQLAlchemy async engine, base model class, PostGIS extension, first Alembic migration | 6 | Back2 | Cursor + Claude |
| INFRA-03 | Redis Setup | Cache service (get/set/incr/expire), Celery broker, connection pool, startup check | 4 | Back2 | Cursor |
| Docker | Local Stack | docker-compose.yml for FastAPI+PG+Redis+Celery, devcontainer.json, Makefile shortcuts | 5 | DevOps | Copilot |
| CI | GitHub Actions | ci.yml: ruff, bandit, pytest, trivy, deploy-staging job | 4 | DevOps | Copilot |
| SEC-01 | Threat Model | Document all attack surfaces and mitigations in threat model doc | 6 | Sec Dev | Claude |
| SEC-02 | CI Security Tools | Add bandit, trivy, safety, git-secrets to ci.yml. Test that they block issues. | 4 | Sec Dev | — |
| AUTH-01 | Registration | POST /auth/register: bcrypt hash, SendGrid verify email, tenant provision, RLS setup | 8 | Back1 | Cursor + Copilot |
| AUTH-02 | Login + TOTP MFA | Two-step login, MFA session token, TOTP verify, JWT issue, rate limits | 8 | Back1 | Cursor + Claude |
| AUTH-03 | JWT Refresh Rotation | POST /auth/token/refresh, single-use rotation, jti Redis revocation, logout-all | 5 | Back1 | Cursor |
| AUTH-04 | RBAC Guards | get_current_user(), require_role(), check_subscription_tier() FastAPI Depends | 5 | Back2 | Cursor |
| TENANT-01 | Subdomain Middleware | ASGI Host header parse, Redis tenant lookup, request.state injection | 4 | Back2 | Claude |
| TENANT-02 | RLS Policies | 15 table RLS enables + policies via Alembic migration, SQLAlchemy event listener | 6 | Back2 | Claude |
| SEC-03 | Auth Security Audit | Code review: bcrypt w12, JWT HS256 only, SECRET_KEY entropy, TOTP RFC 6238 | 4 | Sec Dev | Claude |
| SEC-04 | RLS Audit | Write 10 cross-tenant SQL queries. Run directly. Verify 0 rows leak. | 3 | Sec Dev | — |
| Stitch.ai | Auth Screens | Login page, MFA setup, registration, email verification screens | 6 | Front | Stitch.ai |

→  Week 3: OTP + Billing ★ Critical Security Week

| Ticket | Feature | Sub-tasks | Est (hrs) | Owner | AI Help |
| --- | --- | --- | --- | --- | --- |
| SUB-01 | Stripe Plans | Seed 3 plans, create Stripe Checkout sessions, webhook handler with sig verify | 8 | Back1 | Cursor + Claude |
| SUB-02 | Usage Tracking | usage_tracking table operations, check_plan_limit(), 80%/100% gates, monthly reset | 5 | Back2 | Cursor |
| SUB-03 | Upgrade Flow | Upgrade modal, Stripe checkout redirect, plan refresh on webhook, billing portal | 5 | Back1 | Cursor |
| NEW-OTP-01 | OTP Request Endpoint | POST /auth/customer/otp-request, phone + email variants, Redis store, Twilio SMS | 6 | Back1 | Cursor + Claude |
| NEW-OTP-02 | OTP Verify + JWT | POST /auth/customer/otp-verify, SHA-256 compare, 3-attempt limit, customer JWT | 5 | Back1 | Cursor |
| NEW-OTP-03 | Customer Registration | POST /customers/register, AES-256-GCM PII encrypt, WhatsApp opt-in, first stamp link | 6 | Back2 | Cursor + Claude |
| SEC-05 | OTP Crypto Audit | Grep codebase for random.randint — verify secrets.token_digits(6) only. Redis TTL check. | 2 | Sec Dev | — |
| SEC-06 | Enumeration Prevention | Test: unknown phone → assert response.status_code == 200, response.json()['status'] == 'new_user' | 2 | Sec Dev | — |
| SEC-07 | Rate Limit Tests | Automated script: hit OTP endpoint 3+ times in 2 min — assert 429. Hit 3 wrong codes — assert OTP deleted from Redis. | 3 | Sec Dev | Claude |
| SEC-08 | JWT Key Isolation | Test: sign a token with CUSTOMER_SECRET_KEY, hit owner route — assert 401. Vice versa. | 2 | Sec Dev | — |
| SEC-09 | PII Encryption Audit | SQL: SELECT phone_hash, encrypted_phone FROM customers — verify no raw phone visible. Check AES IV randomness in encryption.py | 3 | Sec Dev | Claude |
| SEC-10 | Stripe Webhook | Test with invalid STRIPE_WEBHOOK_SECRET — assert 401, no DB change | 2 | Sec Dev | — |
| Stitch.ai | OTP Screens | OTP login (6-box), customer registration (pre-filled phone), stamp collected screen | 5 | Front | Stitch.ai |

→  Weeks 4–6: Core Features

| Ticket | Feature | Sub-tasks | Est (hrs) | Owner | AI Help |
| --- | --- | --- | --- | --- | --- |
| REVIEW-01 | Review Composer | POST /reviews/generate, GPT-4o call, Redis cache, Gemini fallback, usage track | 8 | Back1 | Cursor + Claude |
| REVIEW-02 | AI Response Drafting | Celery batch task, hourly sync trigger, approval_state workflow, idempotency key | 7 | Back1 | Cursor |
| REVIEW-03 | GMB OAuth + Sync | PKCE OAuth flow, encrypted token storage, incremental cursor sync Celery task | 8 | Back1 | Cursor + Claude |
| LOYALTY-01 | Branch + GPS | POST /branches, PostGIS GEOMETRY column, Alembic spatial migration, plan limits | 5 | Back2 | Cursor |
| LOYALTY-02 | QR Code Generation | qrcode lib, R2 upload, signed URL, PNG + PDF download, secrets.token_urlsafe(32) | 4 | Back2 | Copilot |
| LOYALTY-03 | Geofence + Stamp Log | POST /loyalty/scan, ST_DWithin, is_fraudulent, rate limit, customer_id link | 7 | Back2 | Cursor + Claude |
| LOYALTY-04 | Rewards + Redemption | Reward unlock trigger, redemption code gen, staff verify endpoint, WhatsApp dispatch | 6 | Back2 | Cursor |
| DASH-01 | Dashboard + WebSocket | Dashboard stats endpoint, WebSocket /dashboard/stream, real-time push on new events | 7 | Back1+2 | Cursor |
| DASH-02 | Loyalty Analytics | Scan heatmap query, top-customers query, branch comparison, fraud log endpoint | 5 | Back2 | Cursor |
| SEC-11 | PKCE Audit | Verify code_verifier is secrets.token_urlsafe(). Verify code_challenge is SHA-256. | 2 | Sec Dev | — |
| SEC-12 | Prompt Injection | Send LLM injection strings via review tags API. Verify prompt_guard.py blocks. | 2 | Sec Dev | Claude |
| SEC-13 | Geofence Fraud | Send spoofed GPS (50km away). Assert is_fraudulent=True. Assert no stamp counted. | 2 | Sec Dev | — |
| SEC-14 | QR Token Entropy | Check qr_code_token in DB. Verify all 32+ char urlsafe. Test uniqueness across 1000 rows. | 2 | Sec Dev | — |
| SEC-15 | Celery Idempotency | Trigger same reward task twice with same idempotency_key. Assert only 1 WhatsApp sent. | 2 | Sec Dev | — |
| SEC-16 | WebSocket Auth | Connect WebSocket with no JWT — assert 401. Connect with wrong tenant JWT — assert no events from other tenant. | 2 | Sec Dev | — |
| Stitch.ai | Customer Screens | Review composer, loyalty card, scratch card, geofence indicator, OTP verify | 8 | Front | Stitch.ai + Anime.js |
| Stitch.ai | Dashboard Screens | Stats row, review list + approve buttons, loyalty analytics, branch + QR download | 8 | Front | Stitch.ai + Chart.js |

→  Weeks 7–8: Pen Testing + Polish

| Ticket | Feature | Sub-tasks | Est (hrs) | Owner | AI Help |
| --- | --- | --- | --- | --- | --- |
| ADMIN-01 | Super Admin Panel | All-tenant list, force-logout, audit log viewer, manual GMB sync trigger | 6 | Back1 | Cursor |
| SEC-17 | Pen Test Plan | Write full penetration test plan doc. 8 attack categories. Test cases per category. | 4 | Sec Dev | Claude |
| SEC-18 | Auth Bypass Tests | JWT 'none' alg, algorithm confusion, expired token reuse, cross-role token, TOTP replay | 6 | Sec Dev | — |
| SEC-19 | OTP Attack Tests | Brute-force lockout, OTP replay after expiry, timing analysis, daily limit bypass | 4 | Sec Dev | — |
| SEC-20 | Injection Tests | SQL via Pydantic inputs, LLM prompt via tags, XSS via restaurant name in template | 4 | Sec Dev | Burp Suite |
| SEC-21 | OWASP ZAP Scan | Run automated scan on staging. Triage all High + Critical findings. Create fix tickets. | 6 | Sec Dev | OWASP ZAP |
| SEC-22 | Burp Suite Manual | Intercept OTP flow. Replay attacks. Tamper JWT. Modify Stripe payload. | 8 | Sec Dev | Burp Suite |
| SEC-23 | RLS Final Test | 10 cross-tenant SQL queries across all 15 tables. Document each result. | 4 | Sec Dev | psql |
| SEC-24 | Security Report | Write findings report: severity, evidence, affected endpoint, remediation step | 5 | Sec Dev | — |
| Load Test | Locust 100 users | locust -f tests/load/locustfile.py — 100 concurrent users on review + loyalty scan | 4 | DevOps | Locust |
| Bug Fixes | All teams | Triage and fix issues from QA + load test + security pen test | 20 | All | Cursor + Claude |
| Stitch.ai | Admin + Billing Screens | Admin panel, upgrade modal, billing portal page | 4 | Front | Stitch.ai |

→  Weeks 9–10: Staging + Pilot

| Ticket | Feature | Sub-tasks | Est (hrs) | Owner | AI Help |
| --- | --- | --- | --- | --- | --- |
| Deploy | Staging Deploy | Railway or AWS ECS staging deploy. Full env parity. Real Stripe test mode. | 6 | DevOps | — |
| E2E Test | Pilot Restaurants | 2–3 real restaurants. Real QR codes. Real SMS OTPs. Real GMB connections. | 16 | PM + All | — |
| SEC-25 | Remediation Verify | Re-test all High + Critical findings from SEC-24. Security Dev confirms fixes. | 6 | Sec Dev | — |
| SEC-26 | SECURITY.md | Write responsible disclosure policy, security contact, scope, out-of-scope | 2 | Sec Dev | Claude |
| SEC-27 | RUNBOOK.md | Incident response, key rotation, DB restore, force-logout all, OTP abuse escalation | 3 | Sec Dev | Claude |
| SEC-28 | Pre-Launch Checklist | 17-point checklist signed off. Every item verified in staging. | 4 | Sec Dev | — |
| Bug Fixes | Pilot Feedback | Fix all bugs from pilot restaurants | 10 | All | Cursor |

→  Weeks 11–12: Launch

| Ticket | Feature | Sub-tasks | Est (hrs) | Owner | AI Help |
| --- | --- | --- | --- | --- | --- |
| Launch | Production Deploy | Docker build → push → ECS deploy → CloudFront CDN → Sentry production DSN | 4 | DevOps | — |
| SEC-29 | Security Monitoring | Sentry alert rules: auth anomalies, OTP spike > 100/min. Grafana fraud dashboard. | 4 | Sec Dev | — |
| SEC-30 | Incident Response Drills | Simulate: compromised JWT, leaked SECRET_KEY rotation, DB restore drill | 4 | Sec Dev | — |
| MRR-01 | First Customer | Sales outreach. Demo + onboarding for first 3 paying restaurants. | 8 | PM | — |
| v1.1 Plan | Roadmap | Sprint plan for: scratch cards, WhatsApp campaigns, Yelp, analytics export | 4 | PM | Claude |

Hour Totals by Role

| Role | Total Hours | Sprint Weeks | Notes |
| --- | --- | --- | --- |
| Backend Dev 1 | ~180 hrs | Weeks 1–12 | Auth, AI, GMB, OTP, Billing, Admin, WebSocket |
| Backend Dev 2 | ~160 hrs | Weeks 1–12 | DB schema, RLS, Geofence, Loyalty, Usage tracking, Celery |
| Frontend Dev | ~120 hrs | Weeks 1–12 | All screens via Stitch.ai + animations. Lighter in weeks 7–10. |
| DevOps Engineer | ~80 hrs | Weeks 1, 7–12 | CI setup, Docker, staging, production deploy, monitoring |
| Security Developer | ~100 hrs | Weeks 1–12 | 30 SEC tasks across all phases. Peak in weeks 7–8 (pen testing). |
| QA Engineer | ~80 hrs | Weeks 2–12 | Integration tests, load tests, pre-launch functional checklist |
| Product Manager | ~60 hrs | Weeks 1–12 | Sprint planning, pilot onboarding, stakeholder comms, metrics |
| TOTAL TEAM | ~780 hrs | 12 weeks | ~65 hrs/week total team capacity |

Section 5.  Progress Reports & Communication

How each developer shares what they've built, what's blocked, and what's coming next — without unnecessary meetings.

→  5.1  Daily Standup Format  (15 minutes — async or sync)

Post this in Slack #standup every morning before 9am. If async, no meeting needed.

Yesterday:  Completed AUTH-01 (registration endpoint). All 12 tests passing. PR #24 open for review.

Today:      Starting AUTH-02 (Login + TOTP MFA). Branch: feature/auth-02-login. Estimate: 8 hours.

Blockers:   None.

---

Yesterday:  SEC-05 OTP crypto audit PASSED. secrets.token_digits(6) confirmed. SEC-06 PASSED.

Today:      SEC-07 rate limit verification — writing automated test script.

Blockers:   Needed ngrok URL for Twilio webhook test — DevOps please share.

→  5.2  Pull Request Description Template

Every PR must include this information. Link it to the ticket in Doc 5.

## Ticket

Closes #INFRA-02 — PostgreSQL + PostGIS + Alembic Setup

## What Changed

- Added SQLAlchemy async engine + get_db() dependency

- Created base model class with UUID PK + timestamps

- Created first Alembic migration with PostGIS extension enable

- Verified PostGIS 3.4 is enabled on app startup (logs message)

## Acceptance Criteria Status

- [x] alembic upgrade head runs without errors

- [x] PostGIS extension verified on startup

- [x] Base model class includes id (UUID), created_at, updated_at

- [x] Async session available via get_db() FastAPI Depends

## How to Test Locally

1. docker-compose up -d

2. alembic upgrade head

3. pytest tests/unit/test_db_setup.py -v

## Notes for Reviewer

- PostGIS geometry columns not used yet — comes in LOYALTY-01

- asyncpg version pinned in requirements/base.txt

## Reviewer(s)

- Code: Backend Dev 1 (cross-review)

- Security review: Not required for this ticket (no auth changes)

→  5.3  Weekly Progress Report  (Every Friday 5pm)

Posted in Slack #weekly-progress. PM compiles a team-wide summary from individual reports.

### Weekly Progress Report — Week 3 (OTP + Billing Week)

### [Your Name] — Backend Dev 1

**Completed this week:**

- NEW-OTP-01: Customer OTP request endpoint (phone + email variants) — PR #41 MERGED

- NEW-OTP-02: OTP verify + customer JWT issue — PR #43 MERGED

- SEC-05 passed by Security Dev: OTP crypto audit confirmed clean

- SUB-01: Stripe plans seeded + checkout sessions working — PR #45 IN REVIEW

**In progress:**

- SUB-03: Upgrade flow + billing portal (50% done, finishing Monday)

**Blocked:**

- Nothing currently blocked.

**Numbers:**

- Tickets completed: 3 of 4 planned for this week

- Tests written: 28 new tests (all passing)

- PRs merged: 2 | PRs in review: 1

**Next week plan:**

- REVIEW-01 (AI review composer endpoint)

- REVIEW-03 (GMB OAuth + sync)

- Start LOYALTY-01 (branch + GPS) if time allows

→  5.4  Security Findings Report Format  (Security Dev — after Weeks 7–8)

### QuickBite Security Findings Report

### Week 8 — Security Developer Sign-Off Status

**Summary:**

- Critical findings: 0

- High findings: 1 (remediated)

- Medium findings: 3 (remediated)

- Low findings: 5 (2 remediated, 3 accepted as low risk)

**Finding: HIGH — SEC-19-001**

Title:      OTP brute-force possible without per-IP rate limit

Endpoint:   POST /auth/customer/otp-verify

Severity:   HIGH

Evidence:   Sent 100 OTP attempts from 3 different IPs. 3-attempt limit

only applied per-phone, not per-IP. Attacker using 20 IPs could

test 60 OTP codes (6-digit = 1,000,000 combos = 16,666 IPs needed).

Remediation: Added per-IP counter in Redis (5 OTP verify attempts/hour/IP).

Status:     FIXED — PR #87 merged. Re-tested: confirmed IP rate limit works.

Fixed by:   Backend Dev 1 — 2025-01-15

Re-tested:  Security Dev — 2025-01-16 — CONFIRMED FIXED

**Pre-Launch Checklist: 17/17 items PASSED**

Signed off by: [Security Developer Name]

Date: [Date]

→  5.5  Loom Progress Video  (Optional — Async Demo)

- Record a 2–3 minute Loom video at the end of each major feature completion. Share link in Slack.

- Contents: (1) Show the feature working in browser. (2) Show the key test passing. (3) Show the PR description. Done.

- This replaces live demos for asynchronous teams across time zones.

- Security Developer MUST record a video showing each SEC task evidence (test output, Burp Suite screenshot, ZAP report).

Section 6.  Complete File Inventory — All Latest Versions

Every file in the QuickBite AI + Loyalty documentation suite. Always use the LATEST version of each document.

→  6.1  Word Documents (.docx) — Latest Versions

| File Name | Version | Size | Contents |
| --- | --- | --- | --- |
| Doc1_PRD_v2.docx | v2.0 | 32 KB | Product Requirements Document. Problem statement, 4 personas, 17 core features including OTP auth, subscription tiers, full app flows, 14 success metrics. |
| Doc2_Technical_Architecture_v2.docx | v2.0 | 45 KB | Engineering blueprint. 37 technologies with versions + reasoning including Anime.js + Animate.css. 70+ file folder structure. All 15 DB tables. All env variables. |
| Doc3_Security_Access_v2.docx | v2.0 | 32 KB | Security + RBAC. 3 auth flows (Owner/Staff/Customer OTP). 6-role permission matrix. RLS across 15 tables. 40+ error scenarios. 35+ edge cases. OWASP Top-10. |
| Doc4_Frontend_Spec_v3.docx | v3.0 ★ LATEST | 31 KB | Frontend design system. 4-library animation stack (Three.js + GSAP + Anime.js + Animate.css). Decision matrix. CDN loading order. Code examples. 12-screen Stitch.ai prompt map. |
| Doc5_Feature_Tickets.docx | v1.0 | 28 KB | Build checklist. 25 tickets with acceptance criteria, dependencies, priority labels, recommended build order. |
| Doc6_SysArch_DevTasks_TeamPlan_v1.1.docx | v1.1 ★ LATEST | 35 KB | System architecture + 12-week sprint plan with Security Developer (SEC-01 to SEC-30). 7 role definitions. Full RACI matrix. 17-point pre-launch checklist. |
| QuickBite_Tech_Study_Notes.docx | v3.0 ★ LATEST | 45 KB | Study notes for all 37 technologies. What each is, why chosen, how it works, key code patterns, how it connects to other parts of the app. Includes new Anime.js + Animate.css cards. |

→  6.2  Markdown Files (.md) — Latest Versions

| File Name | Version | Size | Contents |
| --- | --- | --- | --- |
| 00_Project_Overview.md | v1.0 | 5 KB | Simple one-pager. What the app is, 3 surfaces, how it works, tech summary, success metrics. |
| 01_PRD.md | v2.0 | 20 KB | Full PRD in Markdown. All sections from Doc1 in copy-paste-ready format. |
| 02_Technical_Architecture.md | v2.0 | 31 KB | Full tech architecture in Markdown including Anime.js + Animate.css in frontend stack. |
| 03_Security_Access.md | v2.0 | 17 KB | Full security document in Markdown. All auth flows, permission tables, error handling, edge cases. |
| 04_Frontend_Spec.md | v3.0 ★ LATEST | 23 KB | Full frontend spec in Markdown. 4-library animation stack with decision matrix + code examples. |
| 05_Feature_Tickets.md | v1.0 | 17 KB | All tickets in Markdown. Acceptance criteria as checkboxes. Copy any ticket directly into an AI agent. |
| 06_SysArch_TeamPlan.md | v1.1 ★ LATEST | 30 KB | System architecture + sprint plan with Security Developer roles. Full RACI matrix. |
| 07_Tech_Study_Notes.md | v3.0 ★ LATEST | 40 KB | Study notes for all 37 technologies including Anime.js (F-06) and Animate.css (F-07) entries. |
| 08_Dev_Guide.md | v1.0 ★ NEW | — | This document in Markdown. AI agents, IDEs, branch workflow, hour estimates, progress reports. |

→  6.3  Document Version History

| Document | Current | Changed From | What Changed |
| --- | --- | --- | --- |
| PRD | v2.0 | v1.0 | Added Customer OTP auth, seamless registration, Stitch.ai feature, updated success metrics, OTP exclusion from not-building list |
| Technical Architecture | v2.0 | v1.0 | Added Stitch.ai to frontend stack, Anime.js 3.2.1 + Animate.css 4.1.1, customers table (Table 15), OTP env variables, customer auth folder structure |
| Security & Access | v2.0 | v1.0 | Added Customer OTP 3-flow auth structure, seamless registration flow, customer permission matrix, 10 OTP error scenarios, 11 OTP edge cases, customers table in RLS |
| Frontend Spec | v3.0 | v2.0 | 4-library animation stack: added Anime.js + Animate.css. Decision matrix. CDN loading order. Animate.css usage guide. Anime.js code patterns. prefers-reduced-motion guide. |
| Feature Tickets | v1.0 | — | Original. 25 tickets including NEW-OTP-01/02/03 for customer OTP auth. |
| System Architecture + Team Plan | v1.1 | v1.0 | Added Security Developer as 7th team member with 30 SEC tasks. Updated RACI to 7 columns. Phase-gate sign-off rules. 17-point pre-launch checklist. |
| Tech Study Notes | v3.0 | v2.0 | Added F-06 Anime.js and F-07 Animate.css study cards. Updated quick reference count to 37. Updated data flow table. |
| Dev Guide | v1.0 | — | NEW. AI agents, IDEs, branch workflow, hour estimates, progress reports. |